# Solana Foundation Georgia Grant Application

## Applicant Information

- **Applicant Name:** Revaz Modebadze

- **Location:** Tbilisi, Georgia

- **Email:** hello@astroman.ge

- **Project Name:** Stellar Field Phase 2 - Offline Astronomy Copilot on Solana

- **Project Type:** Application creation / ecosystem reference implementation

- **Requested Amount:** $10,000 USD (aligned with program ceiling)

- **Requested Duration:** 8-10 weeks

## 1) Problem Statement

Amateur astronomers in Georgia and similar regions often observe from remote dark-sky locations with weak or no mobile internet. Most AI assistants fail exactly in that moment because they depend on cloud APIs. This creates a practical usability gap: users can plan sessions at home but lose AI guidance, logging support, and context retrieval at the telescope.

The problem affects:

- End users (astronomy hobbyists) who need reliable field assistance offline

- Solana builders who need real-world, consumer-grade examples of invisible crypto UX

- Local ecosystem contributors who can benefit from a reusable playbook for building mobile, local-first Solana apps

## 2) Why This Is Solana-Specific

Stellar Field is designed around Solana UX principles where blockchain complexity is hidden from users:

- Fast, low-cost transactions support consumer-friendly interactions

- Wallet onboarding can stay simple (email-first and low-friction account setup)

- The same user identity and observation data can sync between web and mobile without changing the end-user flow

This proposal strengthens the Georgia ecosystem by delivering a public reference showing how to combine:

- Solana user onboarding patterns

- Mobile local-first AI execution

- Practical consumer distribution through an existing retail audience

## 3) Existing Solutions and Differentiation

### Existing Alternatives

- General-purpose astronomy apps provide static charts/logging but no robust local AI assistant

- Cloud AI chat assistants can answer astronomy questions but fail in no-signal environments

- Isolated mobile AI demos exist, but few are tied to a Solana-facing consumer product and open implementation guide

### Differentiation

Stellar Field already demonstrates a working phase with offline chat and voice observation logging on Android, then proposes grant-funded Phase 2 outputs that are reusable for the community:

- A production-oriented implementation playbook for Expo + local-first AI + Solana app flows

- A practical v0.2 release focused on user utility, not hype features

- Public technical learnings and upstream contributions

## 4) Scope (Realistic for $10k)

This grant request is intentionally scoped as an idea-to-reference-implementation phase, not a fully scaled startup rollout.

### In Scope (This Grant)

1. Open playbook and documentation for the build pipeline and architecture decisions

2. Feature-complete Phase 2 APK with offline enhancements and measurable acceptance criteria

3. Public case study + upstream issue/PR contributions based on implementation findings

### Out of Scope (Future Work)

- Full iOS parity and advanced optimization across broad device classes

- Multi-language expansion beyond initial Georgian/English priority

- Full commercialization or growth-marketing spend

## 5) Deliverables and Success Metrics

### Milestone 1 - Public Build Playbook (Weeks 1-2) - $2,500

**Deliverables**

- `qvac-expo-playbook.md` equivalent public guide (architecture, setup, plugin notes, known pitfalls)

- Device compatibility matrix and minimum recommended hardware profile

- Reproducible build instructions for other developers

**Success Metrics**

- One independent developer can reproduce a successful Android build following docs

- Core setup errors and workarounds documented with exact remediation steps

### Milestone 2 - Stellar Field v0.2 APK + Demo (Weeks 3-7) - $5,500

**Deliverables**

- Android APK release for Stellar Field v0.2

- Improved offline assistant flow for field usage

- 75-90 second product demo video showing offline workflow and practical value

**Success Metrics**

- Airplane-mode scenario test passes (chat and field logging workflow usable end-to-end)

- At least one real observing session recorded with the release

- Demo and release assets published and accessible

### Milestone 3 - Ecosystem Contribution Package (Weeks 8-10) - $2,000

**Deliverables**

- Short implementation case study focused on ecosystem lessons

- 1-2 upstream issues and/or pull requests based on real integration findings

- Final grant report summarizing outcomes, limitations, and next-phase recommendations

**Success Metrics**

- Contributions publicly visible

- Final report maps solved vs unresolved technical risks

## 6) Background and Execution Credibility

- Founder of Astroman (Georgia's astronomy-focused retail and community operation)

- Existing audience and distribution capability through local astronomy channels

- Prior recognition in Superteam Georgia and Tether Frontier track contexts

- Existing shipped artifacts (public web app, Android APK, repository, documentation)

Relevant links:

- Website/Landing: https://stellarrclub.vercel.app/field

- Repository: https://github.com/Rezimod/Stellar

- APK Release: https://github.com/Rezimod/Stellar/releases/tag/v0.1.0-field

## 7) Risks, Unknowns, and De-Risking Plan

### Key Risks

1. Device performance variance in lower-tier Android chipsets

2. Model/runtime trade-offs between response quality and latency

3. Reliability differences between lab tests and real field conditions

### De-Risking Actions

- Maintain conservative supported-device baseline and explicit compatibility docs

- Use milestone gating with acceptance tests before each release artifact

- Run repeated real-world observing tests in airplane mode and log failure cases

## 8) Budget Breakdown ($10,000)

- **Engineering implementation and integration:** $5,400

- **Testing, QA, and field validation sessions:** $1,400

- **Documentation and open playbook preparation:** $1,300

- **Demo production and submission assets:** $900

- **Project management, reporting, and upstream contribution packaging:** $1,000

Total: **$10,000**

This budget is right-sized for a focused 8-10 week phase by a small execution team profile (single founder-led implementation with targeted output).

## 9) Broader Ecosystem Impact

This project contributes beyond a single app:

- Provides a practical Georgia-based reference for local-first consumer AI on Solana

- Improves onboarding for other builders via publicly documented integration lessons

- Demonstrates how to ship "utility-first, crypto-invisible" experiences for mainstream users

- Adds reusable technical artifacts and implementation evidence to the regional ecosystem

## 10) AI-Assisted Validation Note

This proposal was iterated using AI-assisted review to tighten scope, remove vague language, improve milestone clarity, and ensure alignment with the grant's do/don't standards.

## 11) Compliance Checklist

- [x] Specific problem statement

- [x] Clear Solana-specific rationale

- [x] Existing solutions reviewed and differentiated

- [x] Scope calibrated for up to $10k

- [x] Concrete deliverables and measurable metrics

- [x] Relevant background and prior work linked

- [x] Risks and dependencies acknowledged

- [x] Itemized, justified budget

- [x] Concise and structured writing

- [x] Ecosystem-level impact articulated